🚀  WHATSAPP CRYPTO TRANSFER BOT  🚀
  HACKATHON MASTER PLAYBOOK

Google Antigravity IDE  ·  GitHub Collaboration  ·  HeLa Testnet  ·  Gemini AI  
  5-Member Team · 24–48 Hour Hackathon Sprint

📖  How To Use This Document

This playbook is your team's single source of truth for the entire hackathon. Each section contains:

A master prompt you paste directly into Google Antigravity IDE

Step-by-step instructions for that phase

Your exact role and file responsibility

Read your own member section completely before writing a single line of code.

⚡  PHASE 0  —  GitHub Setup  (Do This Before Anything Else)  [TEAM LEAD ONLY]

Who Does This: Member 1 (Team Lead / Connector)

Step 1 — Create the GitHub Repository

Go to github.com → click 'New Repository'

whatsapp-crypto-botName it:

Set it to Private, tick 'Add README'

Click 'Create Repository'

Step 2 — Invite All 5 Members

Go to Settings → Collaborators → Add people

Add each teammate's GitHub username one by one

They will each get an email — they must ACCEPT the invite

Step 3 — Create the Folder Structure

Each member will work in their own folder. Create these folders in the repo:

whatsapp-crypto-bot/
├── /webhook          ← Member 1 works here
├── /ai-brain         ← Member 2 works here
├── /blockchain       ← Member 3 works here
├── /database         ← Member 4 works here
├── /ux-flow          ← Member 5 works here
├── .env.example      ← shared secret keys template
└── README.md         ← project description

Step 4 — All Members Clone the Repo

Every team member runs this in their terminal:

git clone https://github.com/YOUR-USERNAME/whatsapp-crypto-bot.git
cd whatsapp-crypto-bot

The Golden Rule of Git — run BEFORE starting any new task:

git pull

🤖  ANTIGRAVITY — MASTER PROJECT PROMPT  (Paste This Into Antigravity FIRST)

EVERY team member must paste this into Antigravity's 'Project Rules' or 'System Prompt' field before starting their individual work. This ensures all 5 AI agents follow the same coding style and architecture.

You are an expert Python/Node.js developer helping build a WhatsApp-based crypto transfer bot
for a hackathon. The project is called 'WhatsApp Crypto Bot'.

PROJECT STACK:
- Language: Python (Flask framework)
- Messaging: Meta WhatsApp Business API (Sandbox via Twilio for testing)
- AI: Google Gemini 1.5 Flash (free tier) for intent parsing
- Blockchain: HeLa Atlantia Testnet (Chain ID: 666888)
- Web3 Library: web3.py
- Database: SQLite (local JSON for hackathon)
- Tunnel: Ngrok (local dev)

CODING RULES (follow strictly):
1. Every file must start with a comment block: # Module: [name] | Owner: Member [N]
2. Use .env for ALL secrets — never hardcode API keys or private keys
3. Every function must have a one-line docstring
4. Use snake_case for all variable and function names
5. After completing a task, output: DONE: [task name] so teammates know it is ready
6. If you need data from another member's module, use: # DEPENDENCY: Member [N] — [what you need]

FILE STRUCTURE (never change this):
  /webhook     → app.py, webhook_handler.py
  /ai-brain    → intent_parser.py, gemini_client.py
  /blockchain  → hela_client.py, transaction.py, wallet.py
  /database    → user_store.py, db.sqlite
  /ux-flow     → message_templates.py, confirmation.py

TESTNET CONFIG:
  HeLa Testnet RPC: https://testnet-rpc.helachain.com
  Chain ID: 666888
  Block Explorer: https://testnet-blockexplorer.helachain.com

Always prefer simple, working code over clever code. This is a 48-hour hackathon.

👤  MEMBER 1  —  The Connector  (Webhook + WhatsApp Gateway)

Your Mission

You are the entry point. Every message from WhatsApp arrives at YOUR code first. You own the /webhook folder.

Phase 1A — Your Antigravity Prompt

After pasting the Master Prompt above, paste THIS as your personal task:

TASK: Build the WhatsApp webhook listener for our crypto bot.

Create the file /webhook/app.py that:
1. Creates a Flask app with two routes:
   - GET /webhook  → WhatsApp verification (return hub.challenge)
   - POST /webhook → receive incoming messages
2. On POST, extract: sender phone number, message text, message ID
3. Print all incoming data to console for debugging
4. Return HTTP 200 OK to WhatsApp immediately
5. Call a function process_message(sender, text) — leave it empty for now

Also create /webhook/webhook_handler.py with:
- A function send_whatsapp_message(to_number, text) that sends a reply
  using the WhatsApp Cloud API (use requests library)
- Load WHATSAPP_TOKEN and PHONE_NUMBER_ID from .env

Create .env.example in root with these keys (no values):
WHATSAPP_TOKEN=
PHONE_NUMBER_ID=
VERIFY_TOKEN=
GEMINI_API_KEY=
HELA_RPC=
BOT_PRIVATE_KEY=
BOT_WALLET_ADDRESS=

Phase 1B — Manual Steps (Do These Yourself)

Go to developers.facebook.com → Create App → Business type

Add WhatsApp product → get your Test Phone Number and Phone Number ID

Set Webhook URL to: https://YOUR-NGROK-URL/webhook

Set Verify Token to: hackathon2026  (or any word you choose)

Run Ngrok: ngrok http 5000

Run your server: python webhook/app.py

Test: Send a message to your test number — you should see it in terminal

Git Commands After Finishing

git add webhook/
git commit -m 'Member 1: Webhook listener complete'
git push

👤  MEMBER 2  —  The Brain  (Gemini AI + Intent Parsing)

Your Mission

You teach the bot to understand human language. When someone says 'Send 10 tokens to Rahul', your code figures out WHAT to do. You own the /ai-brain folder.

Phase 2A — Your Antigravity Prompt

TASK: Build the AI intent parser using Google Gemini for our crypto bot.

Create /ai-brain/gemini_client.py that:
1. Imports google.generativeai and loads GEMINI_API_KEY from .env
2. Has a function call_gemini(user_message) that sends the message to
   Gemini 1.5 Flash with this system instruction:

   SYSTEM: You are a crypto transaction parser. Extract the intent from the
   user message and return ONLY a valid JSON object with these fields:
   { 'action': 'transfer' or 'balance' or 'unknown',
     'amount': number or null,
     'token': 'HLUSD' or null,
     'recipient': name string or null,
     'confidence': 'high' or 'low' }
   Never add explanation. Only JSON.

Create /ai-brain/intent_parser.py that:
1. Imports call_gemini
2. Has a function parse_intent(message_text) that:
   - Calls call_gemini(message_text)
   - Safely parses the JSON response (use try/except)
   - Returns the dict, or {'action': 'unknown'} if parsing fails
3. Has a test block: if __name__ == '__main__' that tests with
   'Send 5 HLUSD to Bob' and prints the result

DEPENDENCY: Needs GEMINI_API_KEY in .env (Member 1 creates .env.example)

Phase 2B — Get Your Free Gemini API Key

Go to: aistudio.google.com

Click 'Get API Key' → 'Create API key'

Copy the key and paste it into your .env file as GEMINI_API_KEY=your_key_here

Install library: pip install google-generativeai

Test: python ai-brain/intent_parser.py — should print a JSON object

Git Commands After Finishing

git add ai-brain/
git commit -m 'Member 2: Gemini intent parser complete'
git push

👤  MEMBER 3  —  The Chain  (HeLa Testnet + Transaction Engine)

Your Mission

You make the money move. Your code connects to the HeLa blockchain and actually transfers tokens. You own the /blockchain folder.

Phase 3A — Your Antigravity Prompt

TASK: Build the HeLa Testnet blockchain connector for our crypto bot.

Create /blockchain/hela_client.py that:
1. Uses web3.py to connect to HeLa Testnet
   RPC URL: https://testnet-rpc.helachain.com  (Chain ID: 666888)
2. Has a function get_balance(wallet_address) that returns HLUSD balance
3. Has a function is_connected() that returns True/False
4. Loads HELA_RPC from .env (with the testnet URL as default)

Create /blockchain/wallet.py that:
1. Loads BOT_PRIVATE_KEY and BOT_WALLET_ADDRESS from .env
2. Has a function get_bot_wallet() returning (address, private_key)

Create /blockchain/transaction.py that:
1. Imports hela_client and wallet
2. Has a function send_tokens(to_address, amount_in_hlusd) that:
   - Builds a transaction: from bot wallet, to recipient, value=amount
   - Signs it with the bot's private key
   - Broadcasts it to HeLa Testnet
   - Returns the transaction hash (tx_hash) on success
   - Returns None on failure, prints the error
3. Has a test: if __name__ == '__main__' that checks connection

Install: pip install web3

Phase 3B — Get Free Test Tokens

Install MetaMask browser extension → create a new wallet

Copy your wallet address (starts with 0x...)

Go to HeLa Faucet: faucet.helachain.com

Paste your address and request test HLUSD tokens

Save your wallet's Private Key in .env as BOT_PRIVATE_KEY=0x...

⚠️  NEVER share or commit your private key to GitHub!

Add .env to .gitignore — run: echo '.env' >> .gitignore

Git Commands After Finishing

git add blockchain/
git commit -m 'Member 3: HeLa blockchain connector complete'
git push

👤  MEMBER 4  —  The Database  (User Registry + Phone-to-Wallet Mapping)

Your Mission

You are the address book. You map '+91XXXXXXXX' (a phone number) to '0xABC...' (a wallet address). Without you, the bot doesn't know where to send money. You own the /database folder.

Phase 4A — Your Antigravity Prompt

TASK: Build the user registry and wallet mapping system for our crypto bot.

Create /database/user_store.py that:
1. Uses Python's built-in sqlite3 (no extra install needed)
2. Creates a database file: /database/db.sqlite
3. Creates a table 'users' with columns:
   id, phone_number (unique), name, wallet_address, created_at
4. Has these functions:

   add_user(phone_number, name, wallet_address)
   → Inserts a new user. Returns True on success, False if already exists.

   get_wallet_by_name(name)
   → Returns wallet_address for a given name (case-insensitive search).
   → Returns None if not found.

   get_wallet_by_phone(phone_number)
   → Returns wallet_address for a phone number.
   → Returns None if not found.

   is_registered(phone_number)
   → Returns True if phone number exists in database.

   get_all_users()
   → Returns list of all users (for admin/debug view)

5. Seed 3 demo users on first run for hackathon demo:
   ('Alice', '+911111111111', '0xDEMO_ADDR_1')
   ('Bob',   '+912222222222', '0xDEMO_ADDR_2')
   ('Rahul', '+913333333333', '0xDEMO_ADDR_3')

6. Has a test block printing all users when run directly

Phase 4B — How to Connect With Other Members

Member 1 (Webhook) will call your is_registered() when a new user messages the bot.

Member 2 (AI Brain) will call get_wallet_by_name() to find recipient addresses.

Tell them your functions are ready by posting in your team chat once pushed to GitHub.

Git Commands After Finishing

git add database/
git commit -m 'Member 4: User database complete'
git push

👤  MEMBER 5  —  The UX Designer  (Message Flow + Confirmation + Onboarding)

Your Mission

You make the bot feel human. You design every message the bot sends back — confirmations, errors, receipts, greetings. You own the /ux-flow folder.

Phase 5A — Your Antigravity Prompt

TASK: Build the UX message templates and conversation flow for our crypto bot.

Create /ux-flow/message_templates.py with these functions:

1. welcome_message(user_name)
   Returns a friendly string greeting a new user, explaining what the bot does.
   Include: how to send money, how to check balance. Use emojis.

2. confirm_transfer_message(amount, token, recipient_name, fee)
   Returns a string asking the user to confirm before sending.
   Example output:
   '💸 You are about to send 10 HLUSD to Rahul
    Fee: 0.01 HLUSD
    Reply YES to confirm or NO to cancel.'

3. success_message(amount, token, recipient_name, tx_hash, explorer_url)
   Returns a success receipt with a link to the block explorer.

4. error_message(reason)
   Returns a friendly error. Possible reasons: 'insufficient_balance',
   'recipient_not_found', 'invalid_command', 'blockchain_error'

5. balance_message(wallet_address, amount, token)
   Returns the user's current balance in a friendly format.

6. unknown_command_message()
   Returns a help message listing all available commands.

Create /ux-flow/confirmation.py with:
1. A dict PENDING_TRANSACTIONS = {} stored in memory
2. store_pending(phone_number, transaction_data)
   → Saves a pending transaction keyed by phone number
3. get_pending(phone_number)
   → Returns the pending transaction dict or None
4. clear_pending(phone_number)
   → Removes the pending transaction after YES/NO reply

Phase 5B — Responsibilities During Integration

You are also responsible for writing the final README.md for the judges:

TASK: Write README.md in the root folder with:
1. Project title and one-line description
2. How it works (3 bullet points max)
3. Tech stack table (WhatsApp | Gemini AI | HeLa Testnet | Python)
4. How to run locally (5 steps)
5. Demo script for judges: exactly what to type to see it work
6. Team member names and roles

Git Commands After Finishing

git add ux-flow/ README.md
git commit -m 'Member 5: UX templates and README complete'
git push

🔗  INTEGRATION PHASE  —  Wiring Everything Together  (All Members)

This is the final Antigravity prompt — Member 1 runs this

Once all 4 other members have pushed their code, Member 1 pastes this prompt to connect everything:

TASK: Integrate all modules into the main app for our WhatsApp crypto bot.

Update /webhook/app.py — the process_message(sender, text) function should:

STEP 1 — Check if user is registered:
  from database.user_store import is_registered, add_user
  If NOT registered → send welcome_message() and prompt them to register

STEP 2 — Check for YES/NO confirmation reply:
  from ux_flow.confirmation import get_pending, clear_pending
  If text.upper() == 'YES' and get_pending(sender) exists:
    → Execute the transaction (call send_tokens)
    → Send success_message() with tx_hash and explorer link
    → clear_pending(sender)
  If text.upper() == 'NO':
    → clear_pending(sender)
    → Send 'Transaction cancelled. No tokens were sent.'

STEP 3 — Parse the message with AI:
  from ai_brain.intent_parser import parse_intent
  intent = parse_intent(text)

STEP 4 — Act on the intent:
  If intent['action'] == 'transfer':
    → Look up recipient wallet: get_wallet_by_name(intent['recipient'])
    → If not found: send error_message('recipient_not_found')
    → If found: store_pending(sender, {to, amount, token})
    → Send confirm_transfer_message() asking for YES/NO
  If intent['action'] == 'balance':
    → Look up sender's wallet, call get_balance()
    → Send balance_message()
  If intent['action'] == 'unknown':
    → Send unknown_command_message()

Import paths assume root folder. Use try/except around all blockchain calls.

Final Integration Checklist

Member 1: Webhook running on port 5000 ✓

Member 2: Gemini parsing 'Send X to Y' correctly ✓

Member 3: HeLa testnet connected, faucet tokens received ✓

Member 4: SQLite database seeded with demo users ✓

Member 5: All message templates written ✓

Member 1: Integration prompt applied, full flow tested ✓

🎤  DEMO SCRIPT FOR JUDGES  (Practice This Before Presenting)

What the Judge Types → What They See

Judge texts bot:  Hello

Bot replies:  👋 Welcome! I'm your crypto transfer bot. Send tokens with: 'Send 10 HLUSD to Alice'

Judge texts bot:  Send 5 HLUSD to Bob

Bot replies:  💸 You are about to send 5 HLUSD to Bob. Fee: 0.01 HLUSD. Reply YES to confirm.

Judge texts bot:  YES

Bot replies:  ✅ Done! 5 HLUSD sent to Bob. View on explorer: [link]

Judge texts bot:  balance

Bot replies:  💰 Your balance: 94.99 HLUSD

🆘  EMERGENCY TIPS  —  If Things Break

→ Restart ngrok and update the Webhook URL in Meta Developer PortalNgrok URL changed?

→ Check ngrok is running AND your Flask server is on port 5000WhatsApp not receiving?

→ Add try/except in intent_parser.py and return {'action':'unknown'}Gemini returning bad JSON?

→ Check RPC URL is exactly: https://testnet-rpc.helachain.comHeLa connection failing?

→ Run: git pull, fix the conflict in VS Code, then git push againGit conflict?

→ Make sure BOT_PRIVATE_KEY starts with 0x in your .env filePrivate key error?

🚀  Good luck, team! Build fast. Stay calm. Ship it.  🚀